| **Topic Summary** | |
| --- | --- |
| SSM5 Section 1: Introducing Scrum in SAFe | See the Exam Study Guide for more information. NOTE: Take a screen shot of this score report for your records as it will reset after completion and all previous score reports will not be available. |
| SSM5 Section 2: Characterizing the role of the Scrum Master |  |
| SSM5 Section 3: Experiencing PI Planning |  |
| SSM5 Section 4: Facilitating Iteration Execution |  |
| SSM5 Section 5: Finishing the PI |  |

| **Response Summary** | |
| --- | --- |
| Question | |
| What are the three pillars of scrum? | Transparency, inspection, adaptation |
| Question | |
| There are two key elements of a Lean-Agile Mindset: Lean thinking and what else? | Embracing Agility |
| Question | |
| What are two critical areas that differentiate Agile from waterfall development? (Choose two.) | Fast feedback;Incremental delivery of value; |
| Question | |
| What is the recommended duration of an Iteration in SAFe? | Two weeks |
|  | |
|  |  |
| Question | |
| During PI Planning, who owns the planning of Stories into Iterations? | Agile Teams |
| Question | |
| In SAFe, which activity is a Scrum Master's responsibility? | Coordinating with other teams |
| Question | |
| What is one responsibility of a SAFe Scrum Master? | Facilitating an effective team breakout session during PI Planning |
|  | |
| Question | |
| Which statement is true about scrum? | It is a team-based framework |
|  |  |
|  | |
| The skills of a good Scrum Master include which three attributes? | Communicate, coordinate, cooperate |
| Question | |
| An effective Scrum Master is a team-based servant leader who helps the team do what? | Manage the team's own backlog |
| Question | |
| Which meeting should the Scrum Master attend (not facilitate)? | PO sync |
| Question | |
| What is the recommended frequency for PI Planning in SAFe? | 8-12 weeks |
| Question | |
| When does the Plan-Do-Check-Adjust cycle occur in Scrum? | At the Iteration review |
| Question | |
| What is the main reason why some teams never reach Stage 4 (Performing) in the stages of high performing teams? | Because the team is not structured correctly |
| Question | |
| Which type of Enabler does a System Architect review during a System Demo? | Enabler Epics |
| Question | |
| Effective Scrum Masters apply which coaching behavior? | They encourage the team to learn from their mistakes |
| Question | |
| What is one example of a servant leader behavior pattern? | Understands and empathizes with others |
| Question | |
| What are two good Scrum Master facilitation practices? (Choose two.) | Ensure all voices are heard;Create an environment of safety so that everyone feels comfortable contributing to the discussion; |
| Question | |
| Good coaches do not give people the answer, but instead they do what? | They guide people to the solution |
| Question | |
| Becoming a coach requires a shift from old behaviors to new ones. What are three examples of old behaviors? (Choose three.) | Driving toward specific outcomes;Focusing on deadlines;Fixing problems for the team; |
| Question | |
| Which statement is true about teams? | Teams are more productive than the same number of individuals |
| Question | |
| According to the Five Dysfunctions of a Team, what is a team's ultimate competitive advantage? | Teamwork |
| Question | |
| What is the basis for most team conflicts? | Assumptions that have not been discussed |
| Question | |
| Cadence and what other critical concept are the key constructs to delivering continuous value? | Synchronization |
| Question | |
| Features lend themselves to the Lean UX process model. They include a description, a benefit hypothesis, and what else? | Acceptance criteria |
| Question | |
| Participating in PI Planning enables teams to gain alignment and commitment around a clear set of what? | PI objectives |
| Question | |
| The program board highlights Feature delivery dates, Milestones, and what else for teams on the Agile Release Train? | Dependencies |
| Question | |
| Each PI Planning meeting evolves over time, and ending PI Planning with a retrospective will help to do what? | Continuously improve the event |
| Question | |
| The business must depend on the team for what in order to do any meaningful planning? | Commitment to the plan |
| Question | |
| What are two common PI Planning anti-patterns? (Choose two.) | Too much time is spent analyzing each Story;Scrum Masters who work with multiple teams do not have time for their teams; |
| Question | |
| During PI Planning, which two tasks are part of the Scrum Master's role in the first team breakout? (Choose two.) | Manage the timebox;Facilitate the coordination with other teams for dependencies; |
| Question | |
| Who commits to the Iteration goals at the end of Iteration planning? | The team |
| Question | |
| What is the name of the event where all team members determine how much of the team's backlog they can commit to delivering during an upcoming Iteration? | Iteration planning |
|  | |
|  |  |
| Question | |
| Why do teams have an Iteration retrospective? | To adjust and identify ways to improve |
| Question | |
| Who can change the backlog during an Iteration? | Agile Team |
| Question | |
| Who is responsible for prioritizing the Iteration backlog? | The Product Owner |
| Question | |
| What is this statement describing?"Agile Teams continuously adapt to new circumstances and enhance the methods of value delivery." | Continuous Improvement |
| Question | |
| What is the purpose of the Plan-Do-Check-Adjust cycle as applied to Iterations? | To provide a regular, predictable development cadence to produce an increment of value |
| Question | |
| Which three attributes summarize DevOps? (Choose three.) | A set of technical practices;A mindset;A culture; |
| Question | |
| In SAFe, who owns the decision for releasing changes into production? | Product Management |
| Question | |
| What are two anti-patterns for the IP Iteration? (Choose two.) | To plan work for the IP Iteration during PI Planning;To wait for the IP Iteration to fix defects; |
| Question | |
| Which demo is performed in the IP Iteration? | The PI System Demo |
| Question | |
| When is one time a Scrum Master may be a participant rather than a facilitator? | When using ad hoc teams for Inspect and Adapt |
| Question | |
| How are the 5 Whys used? | To identify a root cause(s) of a problem |